## Slide 1
ACS

## Slide 2
The timelilne

## Slide 3: Timeline description
  Backend
  Frontend
  Shared

## Slide 4: Pre-Development
Finalised concept
Agreed upon design philosophy
Set up priorities
Designed Primary and secondary functions
Finalised visual designs
Surveyed potential users
1st of September
3rd of September
4th of September
22nd of September
15th of October
28th of October

## Slide 5
Decided on Database
8th of November
Created Database
10th of November
Started working on backend
15th of November
Finished login route and
password encryption
20th of November
Early development
Created Next.js app
Started working
on login page
Finished login page
Started on
navbar template
Finished navbar
1st of November
8th of November
9th of November
29th of November

## Slide 6
Current and planned tasks (Dec.-Jan.)
Gate logging routes
Permissions and
Punishments
Student API routes
Teacher API routes
Parent API routes
General background
tasks
Work out restriction
implementation
Linking backend
with frontend
Started working on
various components
Start working on
homepage,
finished previous task
Finished, and tested
homepage
Start working on
students page
Finished, and tested
students page
Start working on
settings page
Finished, and tested
settings page
13th of
December
1st of
December
20th of
December
21st of
December
5th of
January
5th of
January
9th of
January
10th of
January
16th of
January
25th of
January
22nd of
January
31st of
January
16th of
January
21st of
January
31st of
January
29th of
January

## Slide 7
Documentation
Tasks leading up to the 1st release
Update API routes
if necessary
Start testing
Finish 1st
development cycle
First stable version
Release date: first half of March
Finish all API routes necessary
For the first stable release
Longer process
Start working on
tablet mode
(ID scanner)
Finished and tested
scanner mode
Start working on
notices page
Finished and tested
notices page
Start working on
mail page
Finished and tested
mail page
Finish up
(debug and test)
2nd of
February
1st of
February
3rd of
February
4th of
February
14th of
February
16th of
February
15th of
February
2nd of
march
22nd of
February
2nd of
March

## Slide 8: Possible Features after v1
Fire alarm attendance list
  Print function
Door controller
Parent permission request form

## Slide 9: ACS
Creators:
Szilvás Nikolett
Balassa Olivér